## Slide 1: WGITA Workplan 2020-2022 Project # 3 Progress – “Guidance on Performance Evaluation of Information Systems”
Presentation by
Muhammad Ali Farooq Gheba – (Director Audit) SAI Pakistan
01-September 2021

## Slide 2: Sequence of Presentation
Project theme
Project Team
Activities undertaken so far
Future planned activities
Proposals before WGITA assembly

## Slide 3: Project Theme
A guidance based document to facilitate SAIs’ in carrying out performance evaluation of Information Systems
It would propose best practices and steps that could be used to objectively and comprehensively evaluate the performance of Information Systems
It would be a live document subject to future revisions
The document would also act as baseline guidance to be referred to or enhanced as a future GUID on need basis

## Slide 4: Project Team
Sr. No | SAI Name
1 | AFROSAI-e
2 | India
3 | Pakistan (Team Lead)
4 | Philippines
5 | Poland
6 | Russia
7 | USA

## Slide 5: Activities Undertaken so far
Project Initiation Document on old and revised format got prepared and approved from WGITA Chair
Project Plan document prepared and got approved from WGITA chair
A holistic survey questionnaire prepared and got circulated amongst WGITA and EUROSAI ITWG members

## Slide 6: …Contd.
Survey comprised of 25 Qs divided into 06 sections, these were:
  SAI Policies & Procedures pertaining to IS Performance Evaluations
  Planning for the IS Performance Evaluation Exe.
  Execution of the IS Performance Evaluation Exe.
  IS Performance Evaluation Reporting
  Issues & Challenges
  Miscellaneous

## Slide 7: ….Contd.
SAI who gave responses:
Sr. No. | SAI Name | Sr. No. | SAI Name
1 | Albania | 13 | Kuwait
2 | Australia | 14 | Latvia
3 | Bhutan | 15 | Lithuania
4 | Bulgaria | 16 | Malaysia
5 | China | 17 | Mexico
6 | Czech Republic | 18 | Rwanda
7 | Egypt | 19 | Russia
8 | Estonia | 20 | Slovenia
9 | France | 21 | Switzerland
10 | Georgia | 22 | Turkey
11 | Hungary | 23 | UK
12 | Japan | 24 | USA

## Slide 8: ….Contd.
Survey results:
  Survey results complied from different perspectives
  To be added as a separate chapter in the guidance
Two Virtual Meetings held on 2nd of Dec 2020 and on 11th of June 2021
  Structure and draft outline of the guidance document deliberated upon in the meetings

## Slide 9: Future Planned Activities
Finalization of draft outline of the guidance
Preparation of first document draft
Circulation of the draft and its revision as envisaged in the project plan

## Slide 10: Proposals before WGITA assembly
Challenges faced in project work:
Covid-19 Pandemic effected project progress
Project team could not physically meet and decide on important work items
It was envisaged to have a physical project workshop to finalize the draft and accelerate progress – was not possible due to pandemic

## Slide 11: ….Contd.
Proposals:
A physical meeting of the project teams observing Corona SOPs is planned in the next 06 months and facilitated under WGITA Chair.
The timelines of Project Workplan 2020-2022 are extended by 01 year to cope for the Covid-19 impact on project activities

## Slide 12: Thank You!