## Slide 1
Project 6:Creation and Maintenance of Global IT Audit Database on INTOSAI Community Portal

## Slide 2: Project Objective
The project is one of the knowledge sharing activities identified under the Work Plan 20-22. The main aim of the project is to share knowledge and disseminate information on IT audits conducted by member SAIs.

## Slide 3: Project Team
Royal Audit Authority, SAI Bhutan
Comptroller & Auditor General of India
SAI India
SAI Poland
SAI Mexico
SAI Peru

## Slide 4: Project Progress
Received responses from member SAIs
Feb to May 2020
Uploaded on the INTOSAI Community Portal
July to September 2020
Circulated a survey to all INTOSAI members
JANUARY 2020
Sent email reminder for sharing IT audit reports
August 2021

## Slide 5: Project Progress
Received responses and reports from member SAIs
Oct – Nov 2021
Uploaded on the INTOSAI Community Portal
Dec 2021 – May 2022
Project progress presented in 30th WGITA meeting
September 2021
Sent email reminder for sharing IT audit reports
May 2022

## Slide 6: Project Status
Responses
32 SAIs
SERVICES
IT audit Reports
266 audit reports shared either in soft or links by 20 SAIs
Uploaded on INTOSAI Portal
266 audit reports uploaded on INTOSAI Community Portal under WGITA webpage

## Slide 7: Way Forward
Provide IT audit reports as and when it is issued
OR
Self service portal wherein member SAIs upload their own IT audit reports
Notes: Since the project is a continuous process, the project team will continue collecting information on IT audit reports and IT audits conducted by member SAIs by sending out emails on quarterly basis.

## Slide 8
Thank You